Below is a **clear, self‑contained handover** you can give to the next AI.

It summarizes **what we did**, **what’s committed**, **what’s pending**, and **how to proceed**—all scoped to branch **`pre-c7-hardening`**.

***

# 🟦 Handover — Pre‑C7 Hardening (Branch: `pre-c7-hardening`)

**Date:** 2025‑12‑14 (Europe/Amsterdam)

**Repo:** huishoudApp

**Goal:** Make the app more robust and clean before C7, using **micro‑commits**, **no regressions**, and **staged‑only hooks**.

***

## 1) Current State (What’s Done)

### A. Branch, Tooling & Workflow

*   Active working branch: **`pre-c7-hardening`** (pushed to origin).

*   **Husky pre‑commit** runs `tsc --noEmit` + **lint‑staged** only on **staged files**.

*   **Prettier** configured via `.prettierrc` and `.prettierignore` (valid JSON).

*   ESLint flat config + staged overrides; underscore‑prefix allowed for “unused” variables.

*   We used `--no-verify` sparingly to allow urgent commits, then stabilized hooks.

### B. App Structure (Agreed Good)

*   **App.tsx**, **src/styles/Colors.ts**, **src/styles/useAppStyles.ts** were reviewed and deemed **GOOD** (no changes needed now).

> Theme and safe‑area are correctly wired; you can choose neutralization or minimal application later, but it’s not necessary right now.

### C. Organisms

*   **`src/organisms/HouseholdMemberRepeater.tsx` (HhMR)**

*   **Removed legacy DOB TextInput flow** (the app now uses **DateField `onChangeISO`** consistently).

*   Cleared local unused snapshots (like `burgerlijkeStaat`, `woning`, `postcode`), per user direction.

*   **Kept `aantalKinderen`** (by user request). It’s harmless; remains for potential future logic.

*   Functionality unchanged: per‑member Name/Gender/DOB via `updateMember`, adults/children rendering intact.

### D. Services (Phase 1 focus)

*   **`src/services/csvService.ts`**

*   **Input guards**: `amount` set only when `parseFloat` yields a valid number (no `NaN` saved).

*   **Date validation**: `validateRange` uses only **valid dates** (`isValidDate` guard); ignores invalid date strings.

*   **Mock post**: dev‑sanity and try/catch logging—no crash in mock mode.

*   **`src/services/transactionService.ts`**

*   **Date narrowing helper**: `hasValidDate(t)` ensures `t.date` is a valid `string` before `new Date(...)`.

*   **fetchSummary**: filter valid monthly transactions → **reduce to number** (fixes TS2322).

*   **list**: filter valid date items → sort by `Date` descending (fixes TS2345).

*   **Bugfix** in `deleteMultiple`: correct predicate `!idsSet.has(t.id)`.

*   **Safe delete predicates**: keep items **without id**; delete only exact matches.

*   **JSON parse guards**: defensive `JSON.parse` in `_mockLocalSave/_mockLocalLoad` + `__DEV__` warnings; no crash on malformed storage.

*   **Differentiated error logging** in `saveTransaction`: `TypeError` = network, else = generic.

### E. Context (Stability)

*   **`src/context/FormContext.tsx`**

*   **Typed actions** (discriminated union).

*   **Debounced saves (\~400 ms)**, RN‑safe globals (`setTimeout`, `__DEV__`), fire‑and‑forget with dev logs.

*   **Memoized value** to reduce unnecessary re‑renders.

*   Hydration guard preserved.

### F. Types (Centralized Options)

*   **`src/types/household.ts`**

*   Base types for `Gender`, `Member`, `BurgerlijkeStaat`, `WoningType`, etc.

*   **Centralized chip options** now added:

```ts

export const BURGERLIJKE_OPTIONS: Exclude<BurgerlijkeStaat, 'Alleenstaand'>[] = [

'Gehuwd', 'Fiscaal Partners', 'Samenwonend', 'Bevriend', 'Anders',

];

export const WONING_OPTIONS: WoningType[] = ['Koop', 'Huur', 'Kamer', 'Anders'];

```

*   `GENDER_OPTIONS` unchanged (already central).

### G. Storage (Schema Placeholder)

*   **`src/services/storage.ts`**

*   Added **`SCHEMA_VERSION = 1`** and **versioned envelope** (`StoredState: {version, state}`).

*   **`migrateSchema(storedState)`** placeholder (pass‑through for now).

*   **`loadState()`** detects legacy (unversioned) data as `version: 0`, migrates if needed, warns if version is newer, returns a normalized `FormState`.

*   **`saveState()`** writes in envelope format.

*   **`clearAllState()`** included.

***

## 2) What’s Pending (Next Micro‑Steps)

### Phase 2 — Stability & Data

*   **List keys fix** in **ExpenseRepeater** and **IncomeRepeater** (use stable `key={item.id}` for all lists).

### Phase 3 — UX Basics (pre‑C7)

*   **Wizard progress indicator** in `WizardPage` (simple step bar).

*   **Success feedback after transaction** (confirmations/toasts).

*   **Initial loading state** consolidation (App has basis; unify style/behavior).

### Phase 4 — Style & Consistency

*   **Spacing tokens** & margin/padding strategy unification across components.

*   **Safe‑area standardization**:

*   You may apply minimal container style in `App.tsx`:

```ts

const containerStyle = {

flex: 1,

backgroundColor: colors.background,

paddingTop: insets.top,

paddingBottom: insets.bottom,

};

```

*(Only if you want visual improvement now; otherwise leave as is—currently GOOD.)*

### Phase 5 — Minimal Tests

*   Unit tests for utils:

*   `date.validateRange` edge cases (≤62 days).

*   `finance.calculateFinancialSummary` simple scenarios (week→month conversion, etc.).

***

## 3) Constraints & Principles

*   **Micro‑commits**: one file / one concern per commit; keep messages explicit.

*   **No regressions**: we don’t change runtime behavior unless explicitly requested.

*   **Staged‑only hooks**: lint‑staged checks only staged files; repo‑wide lint backlog doesn’t block.

*   **RN‑safe globals**: use `__DEV__` instead of `process.env.NODE_ENV` in RN; use `setTimeout` rather than `window.setTimeout`.

*   **Feature branch only**: continue all work on **`pre-c7-hardening`**; open PRs to main with the plan’s checklist.

***

## 4) Verified Fixes & Removed Errors

*   **TS2322** (“array assigned to number”) fixed in `fetchSummary()` by using `reduce` to sum.

*   **TS2345** (“string | undefined to string”) fixed by **narrowing `date`** before `new Date(...)`.

*   **Prettier parse error** fixed with valid `.prettierrc` (JSON).

*   Legacy DOB input flow removed; **DateField onChangeISO** is canonical.

***

## 5) Suggested Next Actions (Ready‑to‑Run)

> Choose one, apply, commit, push. Keep changes **micro**.

### A) List Keys Fix (Expense/IncomeRepeaters)

*   Ensure all `.map(...)` use `key={item.id}` (never index).

*   Commit:

```bash

npx eslint --fix src/organisms/ExpenseRepeater.tsx src/organisms/IncomeRepeater.tsx

npm run tsc -- --noEmit

git add src/organisms/ExpenseRepeater.tsx src/organisms/IncomeRepeater.tsx

git commit -m "fix(Repeaters): use stable keys (item.id) for lists to avoid re-render artifacts"

git push origin pre-c7-hardening

```

### B) Wizard Progress Indicator

*   Add a simple step component to `WizardPage` (reads current index / total).

*   Commit:

```bash

git add src/screens/Wizard/WizardPage.tsx

git commit -m "feat(Wizard): add progress indicator for C1/C4/C7/C10 steps"

git push origin pre-c7-hardening

```

### C) Minimal Unit Tests (utils)

*   Create a small test suite (if testing infra present) for `date` and `finance`.

*   Commit:

```bash

git add src/utils/__tests__/date.test.ts src/utils/__tests__/finance.test.ts

git commit -m "test(utils): add basic tests for date.validateRange and finance.calculateFinancialSummary"

git push origin pre-c7-hardening

```

***

## 6) Known Risks / Notes

*   **IDs generated via `Math.random()`** in `TransactionService` are fine for mock/demo; for production, prefer UUIDs.

*   **Consumers of centralized options** (`BURGERLIJKE_OPTIONS`, `WONING_OPTIONS`) should import from `src/types/household.ts` to avoid duplicates.

*   **Legacy data**: `storage.ts` protects against malformed JSON and version mismatches; migration logic is a placeholder—add real migrations when schema changes.

***

## 7) Quick Verification Commands

```bash

# Verify branch and last commits

git status

git log --oneline -15

# Verify services compile (type check only)

npm run tsc -- --noEmit

# Run Prettier on changed files if needed

npx prettier --write src/services/*.ts src/organisms/*.tsx

# Lint (staged-only happens in hooks; run on file if needed)

npx eslint --fix src/services/transactionService.ts

npx eslint --fix src/services/csvService.ts

```

***

## 8) PR Template Reminder (for later merge)

*   **Scope:** exactly which files changed, why, and how verified (tsc green, lint green, manual smoke).

*   **Checklist:** Feature branch, hooks active, build/test status, screenshots for UI changes.

*   **Plan alignment:** reference Phase/step (e.g., Phase 1 Services; Phase 2 Storage).

***

### Final Note

*   Current app **builds and runs**, the services are **robust** against malformed storage and missing dates, and App theme/styles were **approved** as “good”.

*   Proceed with **list keys** or **wizard progress** next, staying in **micro‑commit** mode on `pre-c7-hardening`.

If the next AI needs concrete diffs for any pending step, ask for **“List keys diff”** or **“Wizard progress diff”**, and provide copy‑paste patches plus commit commands.