FASE 2 IMPLEMENTATIEPLAN - CONDITIONAL RENDERING & LAYOUT OPTIMALISATIE

Baseline: v31.patched.20251206-1445.txt (met P1-T5A+B toegepast) Scope: Analyse + Implementatiestrategie voor complexe conditional logic uit Lead's requirements Status: PLANNING FASE - Geen code generatie

EXECUTIVE SUMMARY

De Lead heeft substantiële uitbreidingen gespecificeerd die het systeem transformeren van een simpel 3-pagina wizard naar een intelligent, dynamisch multi-person financial profiling systeem. De huidige extensible architecture (configuration-driven, reusable components) is goed voorbereid maar vereist strategische uitbreidingen.

Complexiteit assessment:

- Current state: 3 pagina's, ~15 velden, 2 conditional fields

- Phase 2 target: 3 pagina's, ~80+ velden, 30+ conditional fields, dynamic multi-person sections

- Geschatte effort: 2-3 weken full-time development

DEEL 1: REQUIREMENTS ANALYSE (uit Lead's antwoorden)

1.1 Landing & Auth Flow

Requirement:

- NEW users: "Sign up" → Setup Wizard

- KNOWN users: "Sign in" → Direct to Dashboard

- Final product: Proper auth system (Instagram/Facebook style)

Current gap:

- Huidige implementatie: AsyncStorage check for userId (basic)

- Geen onderscheid tussen "Sign up" vs "Sign in" buttons

- Geen auth system

Phase 2 implementatie strategie:

MOCK AUTH LAYER (geen echte auth, maar UX simulation):

├── LandingScreen (aangepast)

│   ├── IF userId in AsyncStorage → Show "Sign in" button → Dashboard

│   └── IF NO userId → Show "Sign up" button → Wizard

├── MockAuthService

│   ├── signUp() → Generate userId + start wizard

│   └── signIn() → Load userId + go to dashboard

└── FUTURE: Replace with real auth (Firebase/Supabase/custom)

Complexity: LOW (1-2 uur)

1.2 C1 - Household Composition Logic

NEW LOGIC (complexer dan current):

Current implementation:

- Aantal volwassenen (numeric, min 1)

- Aantal kinderen (numeric, default 0)

Phase 2 requirement:

STAP 1: "Aantal mensen in huis" (numeric, min 1)

├── IF > 1: SHOW "Aantal volwassenen" (numeric, required)

│   ├── Validatie: aantalVolwassenen >= 1

│   ├── Validatie: aantalVolwassenen <= aantalMensen

│   └── Calculate: aantalKinderen = aantalMensen - aantalVolwassenen

└── IF === 1: HIDE "Aantal volwassenen", AUTO-SET volwassenen=1, kinderen=0

STAP 2: Conditional label

└── IF aantalKinderen > 0: SHOW read-only label "Totaal aantal kinderen: [N]"

Validatie regels:

- aantalMensen >= 1 (minimaal 1 persoon)

- aantalVolwassenen >= 1 (minimaal 1 volwassene)

- aantalVolwassenen <= aantalMensen (kan niet meer volwassenen hebben dan totaal)

- aantalKinderen >= 0 (automatisch berekend, kan niet negatief)

Implementation approach:

// In formConfig C1:

{

id: 'aantalMensen',

label: 'Aantal mensen in huis',

type: 'numeric',

required: true,

validation: { min: 1, max: 10 }

},

{

id: 'aantalVolwassenen',

label: 'Aantal volwassenen (18+)',

type: 'numeric',

required: true,

validation: {

min: 1,

max: (formData) => formData.C1.aantalMensen, // Dynamic max

customMessage: 'Aantal volwassenen kan niet hoger zijn dan totaal aantal mensen'

},

conditional: {

field: 'C1.aantalMensen',

operator: '>',

value: 1

}

}

// NEW: Calculated field type

{

id: 'aantalKinderen',

type: 'calculated-display', // New field type

label: 'Totaal aantal kinderen',

calculation: (formData) => {

const mensen = formData.C1.aantalMensen || 0;

const volwassenen = formData.C1.aantalVolwassenen || (mensen === 1 ? 1 : 0);

return mensen - volwassenen;

},

conditional: {

field: 'C1.aantalKinderen', // Self-reference to calculated value

operator: '>',

value: 0

}

}

Architecture impact:

- ✅ FormField: Add new type 'calculated-display'

- ✅ Validation: Add dynamic max validation (function-based)

- ⚠️ State management: Need to auto-update aantalKinderen when dependencies change

Complexity: MEDIUM (4-6 uur)

1.3 C4 - Dynamic Person Sections

MAJOR CHANGE: Multi-person detailed data collection

Current: 1 static section (Volwassene 1, optioneel)

Phase 2: Dynamic sections based on C1 data

SECTION STRUCTURE:

├── Volwassene [1..N] (waar N = C1.aantalVolwassenen)

│   ├── Naam (text, required, all chars allowed)

│   ├── Leeftijd (numeric, required, validation: >= 18)

│   ├── Gender (radio: [Man, Vrouw, Anders, Geen antwoord], required)

│   └── Burgerlijke staat (radio, CONDITIONAL SHOW, once per household)

│       ├── IF aantalVolwassenen === 1: AUTO-SEND "Alleenstaand" (hidden from UI)

│       └── IF aantalVolwassenen > 1: SHOW [Gehuwd, Fiscaal Partners, Samenwonend, Bevriend, Anders]

│

├── Kind [1..M] (waar M = C1.aantalKinderen)

│   ├── Naam (text, required)

│   ├── Leeftijd (numeric, required, validation: < 18)

│   └── Gender (radio: [Man, Vrouw, Anders, Geen antwoord], required)

│

└── Wonen (ONCE per household)

├── Woning (radio: [Koop, Huur, Kamer, Anders], required)

├── Postcode (text, 4 digits only, required, SHOW ONCE)

├── Huisdier(en) (radio: [Ja, Nee], required)

└── Auto (radio: [Nee, Één, Twee], required)

Key conditional logic:

- Burgerlijke staat visibility:

  - aantalVolwassenen === 1 → Field hidden, auto-send "Alleenstaand"

  - aantalVolwassenen > 1 → Field shown ONCE (not per adult)

- Postcode visibility:

  - Lead's note: "CONDITIONAL IF Volwassene [n] > 1 DONT SHOW THIS FIELD"

  - Lead's clarification: "Once per Household"

  - Interpretation: Show ONCE in "Wonen" section (not repeated per person)

Implementation approach:

// C4 config structure:

C4: {

id: 'C4',

title: 'Huishouden (Details)',

dynamicSections: [

{

id: 'volwassenen',

titleTemplate: 'Volwassene {index}',

count: { field: 'C1.aantalVolwassenen' }, // Dynamic count

fields: [

{ id: 'naam', label: 'Naam', type: 'text', required: true },

{ id: 'leeftijd', label: 'Leeftijd', type: 'numeric', required: true,

validation: { min: 18, customMessage: 'Volwassenen moeten 18+ zijn' }

},

{ id: 'gender', label: 'Gender', type: 'radio-chips', required: true,

options: [

{ label: 'Man', value: 'man' },

{ label: 'Vrouw', value: 'vrouw' },

{ label: 'Anders', value: 'anders' },

{ label: 'Geen antwoord', value: 'geen_antwoord' }

]

}

]

},

{

id: 'kinderen',

titleTemplate: 'Kind {index}',

count: { field: 'C1.aantalKinderen' },

conditional: { field: 'C1.aantalKinderen', operator: '>', value: 0 },

fields: [

{ id: 'naam', label: 'Naam', type: 'text', required: true },

{ id: 'leeftijd', label: 'Leeftijd', type: 'numeric', required: true,

validation: { max: 17, customMessage: 'Kinderen moeten onder 18 zijn' }

},

{ id: 'gender', label: 'Gender', type: 'radio-chips', required: true,

options: [/* same as adult */]

}

]

}

],

staticFields: [

// Burgerlijke staat (household-level, conditional)

{

id: 'burgerlijkeStaat',

label: 'Burgerlijke staat',

type: 'radio-chips',

required: true,

conditional: { field: 'C1.aantalVolwassenen', operator: '>', value: 1 },

autoValue: { // NEW: Auto-set value when condition false

when: { field: 'C1.aantalVolwassenen', operator: '===', value: 1 },

setValue: 'alleenstaand'

},

options: [

{ label: 'Gehuwd', value: 'gehuwd' },

{ label: 'Fiscaal Partners', value: 'fiscaal_partners' },

{ label: 'Samenwonend', value: 'samenwonend' },

{ label: 'Bevriend', value: 'bevriend' },

{ label: 'Anders', value: 'anders' }

]

}

],

sections: [

{

id: 'wonen',

title: 'Wonen',

fields: [

{ id: 'woning', label: 'Woning', type: 'radio-chips', required: true,

options: [

{ label: 'Koop', value: 'koop' },

{ label: 'Huur', value: 'huur' },

{ label: 'Kamer', value: 'kamer' },

{ label: 'Anders', value: 'anders' }

]

},

{ id: 'postcode', label: 'Postcode (4 cijfers)', type: 'text', required: true,

validation: { pattern: /^\d{4}$/, customMessage: 'Voer 4 cijfers in' }

},

{ id: 'huisdier', label: 'Huisdier(en)', type: 'radio-chips', required: true,

options: [

{ label: 'Ja', value: 'ja' },

{ label: 'Nee', value: 'nee' }

]

},

{ id: 'auto', label: 'Auto', type: 'radio-chips', required: true,

options: [

{ label: 'Nee', value: 'nee' },

{ label: 'Één', value: 'een' },

{ label: 'Twee', value: 'twee' }

]

}

]

}

]

}

Architecture impact:

- ✅ DynamicSection component: Moet uitgebreid worden om count: { field: 'path' } te ondersteunen

- ✅ FormField: Moet autoValue property ondersteunen (auto-set hidden fields)

- ✅ State management: Person data moet per index opgeslagen worden (volwassene1, volwassene2, etc.)

- ✅ Validation: Cross-field validation (leeftijd vs volwassene/kind categorization)

Complexity: HIGH (12-16 uur)

1.4 C7 - Multi-Person Income with Complex Conditionals

EXTREME COMPLEXITY ALERT 🚨

Current: 2 fields (nettoMaandsalaris, huurtoeslag)

Phase 2: Per-adult income collection met multiple selection + cascading conditionals

STRUCTURE:

├── FOR EACH adult (N sections waar N = aantalVolwassenen)

│   ├── "Ik heb:" (MULTI-SELECT checkbox)

│   │   ├── [x] geen inkomen

│   │   ├── [x] inkomen uit werk

│   │   ├── [x] een uitkering

│   │   └── [x] anders

│   │

│   ├── CONDITIONAL BLOCK 1: IF "geen inkomen" checked

│   │   ├── Send inkomen = 0 to n8n

│   │   └── SHOW: Toeslagen section

│   │

│   ├── CONDITIONAL BLOCK 2: IF "inkomen uit werk" checked

│   │   ├── SHOW: Netto Salaris (€)

│   │   ├── SHOW: Frequentie [Wekelijks, 4-wekelijks, Maand, Kwartaal, Jaar]

│   │   ├── SHOW: Reiskostenvergoeding (€)

│   │   ├── SHOW: Overige inkomsten (€)

│   │   └── SHOW: Toeslagen section

│   │

│   ├── CONDITIONAL BLOCK 3: IF "een uitkering" checked

│   │   ├── SHOW: Soort uitkering (MULTI-SELECT checkboxes)

│   │   │   ├── For EACH checked uitkering:

│   │   │   │   ├── Netto uitkering (€)

│   │   │   │   └── Frequentie

│   │   │   └── IF "anders" checked:

│   │   │       ├── Omschrijving (text)

│   │   │       ├── Bedrag (€)

│   │   │       └── Frequentie

│   │   └── SHOW: Toeslagen section

│   │

│   ├── CONDITIONAL BLOCK 4: IF "anders" checked

│   │   ├── Waarvoor? (text)

│   │   ├── Bedrag (€)

│   │   ├── Frequentie

│   │   └── "+ button" to add another "anders" entry

│   │

│   └── TOESLAGEN SECTION (shown for most income types)

│       ├── Zorgtoeslag (€) - optional

│       ├── IF C4.woning === "huur" AND first section: Huurtoeslag (€)

│       ├── IF C1.aantalKinderen > 0 AND first section:

│       │   ├── Kinderbijslag (€) - PER 3 MONTHS

│       │   └── KindGebondenBudget (€)

│       └── IF any child < 13 AND first section: Kinderopvangtoeslag (€)

│

└── VAKANTIEGELD (€ per jaar) - PER adult, shown for ALL

CRITICAL IMPLEMENTATION CHALLENGES:

- Multi-select checkbox field type (nieuw)

- Nested conditionals (3-4 levels diep)

- Dynamic field groups (uitkering types with sub-fields)

- "+ button" pattern (add multiple "anders" entries)

- Cross-page conditionals (C4.woning, C1.aantalKinderen affecting C7)

- First-section-only fields (Kinderbijslag, Huurtoeslag shown once)

Kinderbijslag special conditional:

Lead's requirement:

"IF burgerlijke staat = [Samenwonend, Bevriend, Anders] AND Aantal Kinderen > 1, it implies there are two adults and two children, where the adults don't have a formal relationship. Both adults can receive Kinderbijslag."

Logic:

// Scenario analysis:

// 1. Gehuwd/Fiscaal Partners + kinderen → 1x Kinderbijslag (household)

// 2. Samenwonend/Bevriend/Anders + kinderen → 2x Kinderbijslag mogelijk (per parent)

// Implementation:

showKinderbijslagPerAdult = (adultIndex) => {

const staat = formData.C4.burgerlijkeStaat;

const kinderen = formData.C1.aantalKinderen;

if (kinderen === 0) return false;

if (['samenwonend', 'bevriend', 'anders'].includes(staat)) {

// Show for each adult (could be separate parents)

return true;

}

if (['gehuwd', 'fiscaal_partners'].includes(staat)) {

// Show only in first adult's section

return adultIndex === 0;

}

// Alleenstaand (single adult household)

return adultIndex === 0;

};

Implementation approach:

// NEW FIELD TYPES NEEDED:

1. 'multi-checkbox' - Multiple selection checkboxes

2. 'dynamic-group' - Repeatable field group with + button

3. 'conditional-group' - Group of fields with shared conditional

// Config structure (simplified):

C7: {

id: 'C7',

title: 'Inkomsten',

dynamicSections: [

{

id: 'inkomen',

titleTemplate: 'Inkomen {adultNaam}', // Use name from C4

count: { field: 'C1.aantalVolwassenen' },

fields: [

{

id: 'inkomenTypes',

label: 'Ik heb:',

type: 'multi-checkbox', // NEW TYPE

required: true,

validation: { minSelected: 1 },

options: [

{ label: 'geen inkomen', value: 'geen' },

{ label: 'inkomen uit werk', value: 'werk' },

{ label: 'een uitkering', value: 'uitkering' },

{ label: 'anders', value: 'anders' }

]

},

// Conditional group: "inkomen uit werk"

{

id: 'werkInkomen',

type: 'conditional-group', // NEW TYPE

conditional: {

field: 'C7.inkomen{adultIndex}.inkomenTypes',

operator: 'includes', // NEW OPERATOR

value: 'werk'

},

fields: [

{ id: 'nettoSalaris', label: 'Netto salaris (€)', type: 'numeric', required: true },

{ id: 'frequentie', label: 'Frequentie', type: 'radio-chips', required: true,

options: [

{ label: 'Wekelijks', value: 'week' },

{ label: '4-wekelijks', value: '4week' },

{ label: 'Maand', value: 'maand' },

{ label: 'Kwartaal', value: 'kwartaal' },

{ label: 'Jaar', value: 'jaar' }

]

},

{ id: 'reiskosten', label: 'Reiskostenvergoeding (€)', type: 'numeric', required: false }

]

},

// Conditional group: "een uitkering"

{

id: 'uitkeringDetails',

type: 'conditional-group',

conditional: {

field: 'C7.inkomen{adultIndex}.inkomenTypes',

operator: 'includes',

value: 'uitkering'

},

fields: [

{

id: 'uitkeringTypes',

label: 'Soort uitkering',

type: 'multi-checkbox',

required: true,

options: [

{ label: 'DUO', value: 'duo', subFields: ['bedrag', 'frequentie'] },

{ label: 'Bijstand', value: 'bijstand', subFields: ['bedrag', 'frequentie'] },

{ label: 'WW', value: 'ww', subFields: ['bedrag', 'frequentie'] },

// ... etc

{ label: 'Anders', value: 'anders', subFields: ['omschrijving', 'bedrag', 'frequentie'] }

],

generateSubFieldsPerSelection: true // NEW FEATURE

}

]

},

// Toeslagen section (shown conditionally)

{

id: 'toeslagen',

type: 'conditional-group',

conditional: {

type: 'OR',

conditions: [

{ field: 'C7.inkomen{adultIndex}.inkomenTypes', operator: 'includes', value: 'geen' },

{ field: 'C7.inkomen{adultIndex}.inkomenTypes', operator: 'includes', value: 'werk' },

{ field: 'C7.inkomen{adultIndex}.inkomenTypes', operator: 'includes', value: 'uitkering' }

]

},

fields: [

{ id: 'zorgtoeslag', label: 'Zorgtoeslag (€)', type: 'numeric', required: false },

{

id: 'huurtoeslag',

label: 'Huurtoeslag (€)',

type: 'numeric',

required: false,

conditional: {

type: 'AND',

conditions: [

{ field: 'C4.woning', operator: '===', value: 'huur' },

{ field: '{adultIndex}', operator: '===', value: 0 } // First adult only

]

}

},

{

id: 'kinderbijslag',

label: 'Kinderbijslag (€ per 3 maanden)',

type: 'numeric',

required: false,

conditional: {

type: 'AND',

conditions: [

{ field: 'C1.aantalKinderen', operator: '>', value: 0 },

{

type: 'CUSTOM_FUNCTION',

evaluate: (formData, adultIndex) => showKinderbijslagPerAdult(adultIndex)

}

]

}

}

]

}

]

}

],

staticFields: [

{

id: 'vakantiegeld',

label: 'Vakantiegeld (€ per jaar)',

type: 'numeric',

required: true,

helpText: 'Dit bedrag wordt automatisch omgerekend naar maandelijks (÷12)',

repeatPer: 'adult' // Show once per adult

}

]

}

Architecture impact:

- 🚨 NEW field types: multi-checkbox, conditional-group, dynamic-group

- 🚨 NEW operators: includes, notIncludes

- 🚨 NEW conditional types: CUSTOM_FUNCTION for complex logic

- 🚨 State structure: Nested arrays for multi-selection + dynamic groups

- 🚨 Validation: Cross-field, cross-page, AND/OR combinations

Complexity: EXTREME (24-32 uur)

Recommendation: Split into SUB-PHASES:

- Phase 2.1: Basic multi-select + simple conditionals (8 uur)

- Phase 2.2: Nested conditionals + dynamic groups (12 uur)

- Phase 2.3: Special cases (Kinderbijslag logic, etc.) (8 uur)

1.5 C10 - Vaste Lasten with Per-Person Fields

Current: 5 simple numeric fields

Phase 2: Conditional sections + per-person repetition

SECTIONS:

├── Wonen (CONDITIONAL based on C4.woning)

│   ├── IF "huur": Kale Huur (€) + Servicekosten (€)

│   ├── IF "koop": Hypotheek bruto (€) + OZB (€)

│   ├── IF "kamer": Kostgeld (€)

│   └── IF "anders": Woonlasten (€)

│

├── Nutsvoorzieningen (CONDITIONAL based on C4.woning)

│   ├── IF "kamer": "Mijn bijdrage voor Energie/Gas/Water (€)"

│   └── IF "koop/huur/anders":

│       ├── Energie/Gas (€)

│       └── Water (€)

│

├── Verzekeringen

│   ├── Ziektekosten Premie (€) + label: "Eigen risico wordt automatisch berekend"

│   ├── Aansprakelijkheid (€)

│   ├── Reis (€)

│   └── Opstal (€)

│

├── Abonnementen

│   ├── Internet/TV (€)

│   ├── Sport (€)

│   ├── Lezen (€)

│   ├── Streaming (multi-checkbox + per-service €)

│   │   ├── [x] Videoland → Videoland (€)

│   │   ├── [x] Netflix → Netflix (€)

│   │   └── ... etc

│   └── Contributie vereniging (€)

│

├── PER PERSON (repeat for EACH person in household)

│   ├── Telefoon (€) - IF age < 15: optional, ELSE: required

│   └── OV (€) - ALWAYS optional

│

└── Autokosten (CONDITIONAL on C4.auto)

├── IF auto === "een": Show 1x Autokosten section

├── IF auto === "twee": Show 2x Autokosten section

└── Per section:

├── Wegenbelasting (€) - REQUIRED

├── Benzine/opladen (€) - REQUIRED

├── APK (€) - REQUIRED

├── Reservering Onderhoud (€) - OPTIONAL

├── Leasekosten (€) - OPTIONAL

└── Afschrijving (€) - OPTIONAL

Implementation approach:

C10: {

id: 'C10',

title: 'Vaste Lasten',

sections: [

{

id: 'wonen',

title: 'Wonen',

conditionalFields: { // NEW: Field groups by condition

'huur': [

{ id: 'kaleHuur', label: 'Kale huur (€)', type: 'numeric', required: true },

{ id: 'servicekosten', label: 'Servicekosten (€)', type: 'numeric', required: true }

],

'koop': [

{ id: 'hypotheek', label: 'Hypotheek bruto (€)', type: 'numeric', required: true },

{ id: 'ozb', label: 'Onroerende Zaak Belasting (€)', type: 'numeric', required: true }

],

'kamer': [

{ id: 'kostgeld', label: 'Kostgeld (€)', type: 'numeric', required: true }

],

'anders': [

{ id: 'woonlasten', label: 'Woonlasten (€)', type: 'numeric', required: true }

]

},

conditionalOn: { field: 'C4.woning' }

},

// ... other sections

{

id: 'perPersoon',

title: 'Per Persoon',

repeatPer: 'household', // NEW: Repeat for each person

repeatCount: (formData) => {

return (formData.C1.aantalVolwassenen || 0) + (formData.C1.aantalKinderen || 0);

},

fields: [

{

id: 'telefoon',

label: 'Telefoon (€)',

type: 'numeric',

required: (formData, personIndex) => {

// Get person age from C4 data

const person = getPersonByIndex(formData.C4, personIndex);

return person.leeftijd >= 15;

}

},

{

id: 'ov',

label: 'OV-abonnement (€)',

type: 'numeric',

required: false

}

]

},

{

id: 'autokosten',

title: 'Autokosten',

repeatCount: (formData) => {

const auto = formData.C4.auto;

if (auto === 'een') return 1;

if (auto === 'twee') return 2;

return 0;

},

conditional: { field: 'C4.auto', operator: '!==', value: 'nee' },

fields: [

// REQUIRED FIRST (as per Lead's request)

{ id: 'wegenbelasting', label: 'Wegenbelasting (€)', type: 'numeric', required: true },

{ id: 'benzine', label: 'Benzine/opladen (€)', type: 'numeric', required: true },

{ id: 'apk', label: 'APK (€)', type: 'numeric', required: true },

// OPTIONAL AFTER

{ id: 'onderhoud', label: 'Reservering onderhoud (€)', type: 'numeric', required: false },

{ id: 'lease', label: 'Leasekosten (€)', type: 'numeric', required: false },

{ id: 'afschrijving', label: 'Afschrijving (€)', type: 'numeric', required: false }

]

}

]

}

Architecture impact:

- ✅ Conditional field groups: Switch between different field sets based on condition

- ✅ Dynamic repeat count: Function-based repetition

- ✅ Function-based required: Dynamic required validation per person

- ⚠️ Person data lookup: Need helper to get person data by index

Complexity: HIGH (10-14 uur)

DEEL 2: ARCHITECTURE EXTENSIONS NEEDED

2.1 New Field Types

| Type | Purpose | Implementation Effort |
| --- | --- | --- |
| calculated-display | Show read-only calculated value | MEDIUM (3h) |
| multi-checkbox | Multiple selection checkboxes | MEDIUM (4h |